Planning Logic

Project: Employee Software Installation Request (ServiceNow)

# 1. Purpose

This document defines the logical build sequence for the project — the order in which components must be created so that each step has its dependencies already in place, minimizing rework and configuration errors.

# 2. Dependency-Based Build Sequence

| Step | Component | Why This Order |
| --- | --- | --- |
| 1 | Scoped Application | All other components must live inside a defined application scope |
| 2 | Service Catalog Item + Variables | Defines what data will be captured before any downstream logic can reference it |
| 3 | Verify sc_req_item accessibility | Confirms the platform's native request table is reachable before building automation on top of it |
| 4 | Flow Designer – Trigger + Ask For Approval | Needs the catalog item (step 2) to exist so the trigger condition can reference it |
| 5 | Flow Branches (Approved / Rejected) | Depends on the approval step (step 4) existing first, since branches attach to its outcome |
| 6 | Business Rule – Incident on License Shortage | Independent of the Flow, but depends on the request table/state values being finalized |
| 7 | Cross-scope Access + App Settings | Needed once the Flow attempts to write outside its own scope (e.g., sending email) |
| 8 | Roles & ACLs | Layered on top once core functionality is confirmed working, to avoid masking functional bugs as permission errors |
| 9 | Test Users & End-to-End Testing | Requires every prior component to be in place to validate the full lifecycle |
| 10 | Documentation & GitHub Publish | Final step, once functionality is verified and stable |

# 3. Key Planning Principles Applied

- Build the data-capturing layer (Catalog Item) before the logic that consumes its data (Flow, Business Rules).

- Verify platform/table accessibility early, before investing time in automation built on top of it.

- Introduce security (roles/ACLs) only after core functionality is proven, to isolate functional bugs from permission bugs during testing.

- Test with real end-to-end scenarios (employee → manager → fulfillment) rather than testing each component in isolation.

# 4. Lessons Applied From Build Experience

- Always verify that catalog variable technical names are captured correctly before writing scripts that reference them.

- Confirm Cross-scope Access and "Accessible from" application settings before troubleshooting Flow action errors as logic bugs.

- Avoid hardcoded values inside Flow condition fields (e.g., Rules → When) — always use dynamic data pills referencing the record.

- Check the raw approval table (sysapproval_approver) directly when "My Approvals" appears empty, rather than assuming a permissions issue first.